## Slide 1: Redistricting
Group S2GV : Dong (Bob) Lee,
Josh McKinstry, Matt Kline

## Slide 2: Waterfall Process

## Slide 3: Why Waterfall?
Clearly defined process
Easy to use
Specific Deliverables
Scheduled Tasks
Catch design flaws early
Reduce code waste
Improved Quality
Works well for Small Projects

## Slide 4: What Worked Well?
Process flowed well
Requirements Definition
Client Interactions
Deliverables
Reduced wasted code

## Slide 5: What Worked Poorly?
Code was written late in process
All features were added at once
Design was not clearly defined
Flawed Design made coding difficult
Meeting with client for verification
Too much time spent on early stages
Maintainability is not a focus of this model
Tests revealed errors that could not be fixed

## Slide 6: What To Do Differently?
Using an iterative model
Always having working code
More clearly defined design
Changing already defined requirements/designs/code
Increased client communication
Prototype for project